Impact-Effort Grid

A tool to rank order potential solutions according to degree of impact and amount of effort

DELIVERABLE

- Impact Effort Grid

- Action Plan for Just Do It, 1st & 2nd

WHY

- Allows input from the team, especially those who know the process first-hand, on the potential solutions

- Provides an organized process to elicit thoughtful discussion and consensus on the potential impact of a solution and the degree of effort required to create that impact

- Allows prioritization of potential solutions

WHEN

- Prioritizing solutions, early as part of the two-day Smart Start On-Site Session

- In the Improve phase, as additional solutions are generated following analysis of causes

HOW TO

- Create/post the 4-quadrant grid with labels on the flipchart, board or wall for all to see

- Working one at a time, address each of the groups of the problems and/or solutions generated from the brainstorming/affinity diagram sessions

- For each group, ask:

  - “What would be the impact of this solution on the problem? HIGH (Major Improvement) or LOW (Minor Improvement)”

  - Hold the self-stick note over the accompanying half of the grid

  - Then ask, “How much effort would it require to accomplish this solution? EASY to do or HARD/Difficult to do)”

- Facilitate a discussion of each solution, asking probing questions about the grid placement

- Place notes in the appropriate quadrant of the grid

- See grid diagram template for prioritization

  - Just Do It - Create short-term (1 week to 1 month) action plans for this quadrant

  - Just Do 2nd, if impactful – Create short to medium-term (1 week to 3 months) action plans if the team deems the solution impactful

  - Do 3rd, detailed planning and work – This is the quadrant from which projects (3 to 9 months) will be selected. Prioritize the first project that the team wishes to address

  - Maybe someday – Create list for potential long-term (9 months to a year or more) activities, place in Parking Lot, or discard

TIPS Capture the completed Impact-Effort Grid in a photo for ease of transfer to an electronic format

Associated Tools:

- Action Plan

Template:

- Impact Effort Grid